## Slide 1
Deploy remaining automations and initiate change management
Deploy automations and initiate change management
Design AI models and develop data pipelines
Finalize scope and assign squads
Validate feasibility and define scope
Phase 3: Testing & Deployment
Week 5-6 Activities
Week 3-4 Activities
Week 11-13 Activities
Phase 1: Discovery & Prioritization
90-Day AI Automation Plan
Week 1-2 Activities
Phase 2: Design & Development
Conduct UAT and deploy Quick Wins
Week 9-10 Activities
Kickoff workshop and AI readiness assessment
Build and test MVPs
Build MVPs and conduct testing
Week 7-8 Activities